## Slide 1: Agile contrasted against waterfall

## Slide 2: AGENDA
What is Waterfall?
How is Waterfall used in the SDLC?
What is Agile
How is Agile used in the SDLC?
Compare and contrast

## Slide 3
Definition: The Waterfall model is a linear and sequential approach to software development.
Phases: It consists of distinct phases: Requirements, Design, Implementation, Testing, and Maintenance.
Characteristics: Each phase must be completed before the next one begins, making it a structured and predictable methodology.

## Slide 4
The way that the Waterfall methodology operates is by starting with requirements and analysis. After analyzing the scale of the project and identifying all its components, we move on to phase two: design. This is where we design the software architecture and create detailed specifications.
In the third phase, we implement the architecture according to these specifications. Following implementation, we verify that the deliverable product meets the requirements and is free from defects. Finally, we offer maintenance for the software to update and improve it as needed.

## Slide 5
Definition: The Agile model is an iterative approach to software development.
Roles: It has distinct roles such as Developer, Tester, Product Owner, and the Scrum Master.
Characteristics: Agile development occurs in cycles called sprints. At the end of each sprint, the product should be improved compared to the previous iteration.

## Slide 6
As mentioned prior, the Agile framework develops in iterations called sprints, which typically last for two weeks. At the end of each sprint, the deliverables are compared to the previous iteration to ensure continuous improvement. Agile teams follow Agile principles and practices, such as Scrum Events, to stay aligned, identify impediments, and review progress. These teams have specific roles, including Developers, Testers, Product Owners, and Scrum Masters. Each role has distinct responsibilities, such as Testers practicing Test-Driven Development (TDD) to ensure quality from the start.

## Slide 7
Contrast
Waterfall:
  Best for smaller tasks that are easy to calculate and deliver within a reasonable time frame.
  Not suitable for projects that are continuously evolving and changing. For example, you cannot cure cancer with a formulaic plan due to the complexity and variability of the methods involved.
Agile:
  Adapts and changes to evolving requirements.
  Involves more input from the end-users, ensuring the application or program meets their needs effectively.

## Slide 8: References
Hussain, S. (n.d.) Mitigating Software Vulnerabilities through Secure Software Development with a Policy-Driven Waterfall Model. https://onlinelibrary.wiley.com/doi/10.1155/2024/9962691
Saravanos, A., & Curinga, M. X. (2023, November 14). Simulating the software development lifecycle: The waterfall model. MDPI.
https://www.mdpi.com/2571-5577/6/6/108
The 2020 scrum GUIDE™. Scrum Guide | Scrum Guides. (n.d.). https://scrumguides.org/scrum-guide.html
Scrum: A breathtakingly brief and Agile Introduction. Agile Learning Labs. (n.d.). https://agilelearninglabs.com/resources/scrum-introduction/ (2020)

## Slide 9: Thank you
Mirjam Nilsson​​
206-555-0146​
mirjam@contoso.com​
www.contoso.com​